NutriAI / Qima

Updated Design Decision Log

Working record of confirmed, tentative, and open product and architecture decisions after the latest recipe-layer update.

| Version 1.3 | Prepared on 17 April 2026 | Status Execution baseline - updated |
| --- | --- | --- |
| Supersedes Version 1.2 | Scope Architecture / design alignment | Audience Project team |

This revision keeps all previously locked stack choices and adds three explicit decisions from the latest project discussion: Groq llama-3.1-8b-instant is the main conversational LLM, the recipe layer is locked to retrieval-first grounded summary/light adaptation rather than default free-form generation, and Google Gemini 2.5 Flash is the stable multimodal vision model for the no-barcode flow.

1. Decision register

| ID | Area | Decision | Status | Rationale / note | Owner |
| --- | --- | --- | --- | --- | --- |
| DD-01 | Nutrition data | Use Kaggle Egyptian-food dataset as MVP seed for Egyptian dish nutrition facts | Tentative | Dataset still requires validation of schema, units, provenance, and licensing. | NLP/RAG |
| DD-02 | Barcode lookup | Use Open Food Facts API as packaged-food barcode source | Confirmed | Primary packaged-food lookup path. | Backend |
| DD-03 | Vision fallback | Use Google Gemini 2.5 Flash for foods with no barcode | Confirmed | Stable multimodal model locked; backend-owned structured JSON output contract required. | CV |
| DD-04 | Product architecture | Retain mobile app + backend API + tool-using AI layer | Confirmed | Remains the baseline system shape. | PM |
| DD-05 | Delivery model | Keep 12-week MVP with contract-first, parallel execution | Confirmed | No schedule reset approved. | PM |
| DD-06 | API strategy | Use contract-first APIs and stub-driven development | Confirmed | Still required to avoid cross-team blocking. | PM/BE |
| DD-07 | Recipe agent | Use retrieval-first recipe assistance with grounded summary/light adaptation only | Confirmed | Option B locked; default free-form recipe generation not part of the current baseline. | Backend |
| DD-08 | Conversational LLM | Use Groq llama-3.1-8b-instant as the main conversational LLM | Confirmed | Selected for low cost, speed, and acceptable MVP capacity. | NLP/RAG |
| DD-09 | Mobile framework | Lock mobile client to Flutter | Confirmed | Tentative state removed in the prior revision. | Mobile |
| DD-10 | Nutrition grounding | Prefer retrieved structured data over model recall for nutrition answers | Confirmed | Needed to reduce hallucination risk. | NLP/RAG |
| DD-11 | Medical boundary | System must not present medical advice as diagnosis or treatment | Confirmed | Hard product boundary stays in force. | PM |
| DD-12 | Market focus | Egyptian food support is a first-class requirement | Confirmed | Localization is now core scope, not a later enhancement. | PM |
| DD-13 | Backend framework | Lock backend API to Python + FastAPI | Confirmed | Framework choice now explicit rather than implied. | Backend |
| DD-14 | Integration boundary | Flutter calls FastAPI only; no direct third-party API calls from the app | Confirmed | Protects secrets and centralizes normalization, caching, and vendor logic. | Backend/Mobile |
| DD-15 | Secrets policy | API keys and provider credentials remain backend-only | Confirmed | No secrets embedded in mobile builds. | Backend |
| DD-16 | Recipe dataset scope | Use the recipe dataset only inside the recipe layer | Confirmed | Dataset supports recipe retrieval, candidate ranking, grounded recipe assistance, and recipe discussion. It is not used in lookup or as a replacement nutrition source. | Backend/NLP |
| DD-17 | Recipe interaction pattern | Adopt retrieval-first recipe assistance | Confirmed | The system should retrieve grounded recipe candidates before any optional adaptation step. | Backend |
| DD-18 | Recipe discussion grounding | Recipe discussion must use retrieved recipe context | Confirmed | Follow-up recipe answers should rely on retrieved recipe rows and structured match context, not free-form model recall. | NLP/RAG |
| DD-19 | Recipe adaptation provider | Use Groq llama-3.1-8b-instant for recipe summary/light adaptation | Confirmed | Keeps one provider path for conversational Q&A and recipe adaptation. | Backend/NLP |
| DD-20 | Vision output contract | Normalize Gemini vision output into a backend-defined structured JSON schema | Confirmed | Prevents upstream response drift from leaking into mobile or nutrition-estimation logic. | Backend/CV |

2. Controlled wording corrections

| Topic | Current controlled wording / action |
| --- | --- |
| Food API naming | Use "Open Food Facts API" rather than older variants. |
| Vision model naming | Use "Google Gemini 2.5 Flash" or API model id `gemini-2.5-flash`. |
| Backend stack wording | Use "Python + FastAPI backend" everywhere. |
| Mobile integration wording | Use "Flutter calls backend only" everywhere. |
| Recipe dataset wording | Use "recipe corpus" or "recipe dataset inside the recipe layer", not "lookup database". |
| Recipe generation wording | Use "retrieval-first grounded recipe assistance with summary/light adaptation"; do not describe the current system as free-form recipe generation. |
| Conversational model wording | Use "Groq llama-3.1-8b-instant" as the locked conversational LLM. |

3. Design implications

• The backend must expose stable mobile-facing contracts even if upstream providers change.

• Barcode and non-barcode flows should remain separate internally because their confidence and failure modes differ.

• Gemini outputs should use a structured JSON contract with dish candidates, ingredients, confidence, and source fields.

• Prompting and safety rules should now be written against the locked providers: Groq llama-3.1-8b-instant for conversational and recipe adaptation, and Gemini 2.5 Flash for vision.

• The nutrition layer must reconcile packaged products and local meal estimates through one normalized schema.

• The recipe layer must keep recipe retrieval, candidate ranking, missing-ingredient logic, and recipe discussion grounded in the recipe corpus.

• Recipe discussion should explain why a recipe was suggested, what ingredients are missing, and how the candidate could be adapted without inventing a substantially new recipe by default.

4. Highest-priority open decisions

| ID | Decision | Missing detail | Priority | Why it matters |
| --- | --- | --- | --- | --- |
| OD-01 | Dataset validation | Schema audit, unit consistency, provenance, and license review for the Egyptian-food dataset | High | Current localized nutrition dataset cannot be treated as trusted without this. |
| OD-02 | Recipe corpus preprocessing | Canonical ingredient vocabulary, deduplication, dietary tags, and allergen/exclusion handling | High | Affects recipe quality, grounding quality, and discussion reliability. |
| OD-03 | Authentication strategy | Email/password vs OAuth vs guest mode, unless already decided elsewhere and not logged | Medium | Still affects backend scope and mobile onboarding flow if unresolved. |

5. Immediate document updates required

• Revise the PRD and sprint documents so they explicitly state Groq llama-3.1-8b-instant as the conversational LLM and recipe-adaptation model.

• Update the CV/API contracts to state Google Gemini 2.5 Flash as the locked multimodal vision model and to enforce a backend-defined JSON response schema.

• Document the backend-only integration rule in mobile and backend deliverables to prevent direct provider calls from the app.

• Add a formal dataset validation note before the Egyptian-food dataset is treated as authoritative.

• Finalize recipe corpus preprocessing standards: canonical ingredient vocabulary, deduplication, dietary tags, and exclusion handling.

• Document the recipe layer as retrieval-first grounded assistance with summary/light adaptation only; no default free-form recipe generation.

6. Source basis for this revision

• Prior workflow plan and proposal artifacts.

• Previous architecture baseline and decision log.

• Latest team discussion locking Groq llama-3.1-8b-instant for conversational Q&A and recipe adaptation.

• Latest team discussion locking Option B for the recipe layer: retrieval-first grounded summary/light adaptation.

• Latest team discussion locking Google Gemini 2.5 Flash for the no-barcode vision flow.