NutriAI / Qima

Updated Design Decision Log

Working record of confirmed, tentative, and open product and architecture decisions after the latest recipe-layer update.

| Version 1.2 | Prepared on 16 April 2026 | Status Execution baseline - updated |
| --- | --- | --- |
| Supersedes Version 1.1 | Scope Architecture / design alignment | Audience Project team |

This revision keeps all previously locked stack choices and adds one explicit decision: the recipe dataset is used only in the recipe layer for grounded recipe suggestion and discussion. It is not used in lookup flows and does not replace any previously agreed data source.

1. Decision register

| ID | Area | Decision | Status | Rationale / note | Owner |
| --- | --- | --- | --- | --- | --- |
| DD-01 | Nutrition data | Use Kaggle Egyptian-food dataset as MVP seed for Egyptian dish nutrition facts | Tentative | Dataset still requires validation of schema, units, provenance, and licensing. | NLP/RAG |
| DD-02 | Barcode lookup | Use Open Food Facts API as packaged-food barcode source | Confirmed | Primary packaged-food lookup path. | Backend |
| DD-03 | Vision fallback | Use Gemini Flash family for foods with no barcode | Tentative | Model family chosen; exact model ID and output contract still open. | CV |
| DD-04 | Product architecture | Retain mobile app + backend API + tool-using AI layer | Confirmed | Remains the baseline system shape. | PM |
| DD-05 | Delivery model | Keep 12-week MVP with contract-first, parallel execution | Confirmed | No schedule reset approved. | PM |
| DD-06 | API strategy | Use contract-first APIs and stub-driven development | Confirmed | Still required to avoid cross-team blocking. | PM/BE |
| DD-07 | Recipe agent | Recipe generator approach not selected yet | Open | Provider, architecture, and evaluation criteria missing. | Backend |
| DD-08 | Conversational LLM | Main conversational LLM not selected yet | Open | Needed for Q&A, comparison summaries, and fallback reasoning. | NLP/RAG |
| DD-09 | Mobile framework | Lock mobile client to Flutter | Confirmed | Tentative state removed in the prior revision. | Mobile |
| DD-10 | Nutrition grounding | Prefer retrieved structured data over model recall for nutrition answers | Confirmed | Needed to reduce hallucination risk. | NLP/RAG |
| DD-11 | Medical boundary | System must not present medical advice as diagnosis or treatment | Confirmed | Hard product boundary stays in force. | PM |
| DD-12 | Market focus | Egyptian food support is a first-class requirement | Confirmed | Localization is now core scope, not a later enhancement. | PM |
| DD-13 | Backend framework | Lock backend API to Python + FastAPI | Confirmed | Framework choice now explicit rather than implied. | Backend |
| DD-14 | Integration boundary | Flutter calls FastAPI only; no direct third-party API calls from the app | Confirmed | Protects secrets and centralizes normalization, caching, and vendor logic. | Backend/Mobile |
| DD-15 | Secrets policy | API keys and provider credentials remain backend-only | Confirmed | No secrets embedded in mobile builds. | Backend |
| DD-16 | Recipe dataset scope | Use the recipe dataset only inside the recipe layer | Confirmed | Dataset supports recipe retrieval, candidate ranking, grounded recipe assistance, and recipe discussion. It is not used in lookup or as a replacement nutrition source. | Backend/NLP |
| DD-17 | Recipe interaction pattern | Adopt retrieval-first recipe assistance | Confirmed | The system should retrieve grounded recipe candidates before any optional adaptation or generation step. | Backend |
| DD-18 | Recipe discussion grounding | Recipe discussion must use retrieved recipe context | Confirmed | Follow-up recipe answers should rely on retrieved recipe rows and structured match context, not free-form model recall. | NLP/RAG |

2. Controlled wording corrections

| Topic | Current controlled wording / action |
| --- | --- |
| Food API naming | Use "Open Food Facts API" rather than older variants. |
| Vision model naming | Use "Gemini Flash family"; exact model ID remains pending. |
| Backend stack wording | Use "Python + FastAPI backend" everywhere. |
| Mobile integration wording | Use "Flutter calls backend only" everywhere. |
| Recipe dataset wording | Use "recipe corpus" or "recipe dataset inside the recipe layer", not "lookup database". |
| Recipe generation wording | Prefer "retrieval-first recipe assistance" unless and until a true generation provider is selected. |

3. Design implications

• The backend must expose stable mobile-facing contracts even if upstream providers change.

• Barcode and non-barcode flows should remain separate internally because their confidence and failure modes differ.

• Gemini outputs should use a structured JSON contract with dish candidates, ingredients, and confidence fields.

• Prompting and safety rules for the conversational layer should be defined in a provider-neutral way until the vendor is chosen.

• The nutrition layer must reconcile packaged products and local meal estimates through one normalized schema.

• The recipe layer must keep recipe retrieval, candidate ranking, missing-ingredient logic, and recipe discussion grounded in the recipe corpus.

• Recipe discussion should explain why a recipe was suggested, what ingredients are missing, and how the candidate could be adapted under user constraints.

4. Highest-priority open decisions

| ID | Decision | Missing detail | Priority | Why it matters |
| --- | --- | --- | --- | --- |
| OD-01 | Conversational LLM | Vendor, model, latency budget, fallback path | High | Blocks prompt optimization, safety policy, and cost estimates. |
| OD-02 | Recipe generation approach | Provider or architecture, plus final retrieval vs adaptation vs generation split | High | Blocks pantry flow finalization and cost model. |
| OD-03 | Gemini implementation detail | Exact model version, endpoint, and JSON schema | High | Blocks CV integration contract. |
| OD-04 | Dataset validation | Schema audit, unit consistency, provenance, and license review | High | Current localized nutrition dataset cannot be treated as trusted without this. |
| OD-05 | Recipe corpus preprocessing | Canonical ingredient vocabulary, deduplication, dietary tags, and allergen exclusion handling | Medium | Affects recipe quality, grounding quality, and discussion reliability. |

5. Immediate document updates required

• Revise the PRD and any sprint documents so they explicitly state Flutter + Python/FastAPI as the locked stack.

• Update API contracts to separate barcode lookup from image recognition and nutrition estimation.

• Document the backend-only integration rule in mobile and backend deliverables to prevent direct provider calls from the app.

• Add a formal dataset validation note before the Egyptian-food dataset is treated as authoritative.

• Create provider interface notes for the conversational layer and recipe layer so unresolved vendor choices do not hard-code the architecture.

• Document the recipe dataset as recipe-layer-only, with no use in lookup or packaged-food retrieval.

• Add recipe discussion grounding rules to the conversational design notes and API contract.

6. Source basis for this revision

• Prior workflow plan and proposal artifacts.

• Previous architecture baseline and decision log.

• Latest team discussion locking Python + FastAPI + Flutter and confirming Flutter-to-backend integration.

• Latest clarification that the recipe dataset will be used in recipe generation and recipe discussion only, without replacing existing lookup or nutrition sources.